# Universal Configurator — A/B Automation Prerequisites and Contacts

| Field | Value |
| --- | --- |
| Document | Universal Configurator — A/B Automation Prerequisites and Contacts |
| Owner | Ram Bharath (QA Automation Lead) |
| Status | Approved |
| Last reviewed | 2026-04-27 |
| Refresh cadence | Weekly until cutover, then per UC release tag. |
| Related documents | Universal Configurator — Requirements; Universal Configurator — A/B Automation Testing Strategy; Universal Configurator — A/B Automation ClickUp Task Pack |

This document lists, for the parent task and every subtask under NGE-2070, what is still required to deliver — broken down by Requirements, Environment, Dev / team deliverables — and names the person to reach out to per item.

## How to read this doc

For each task / subtask:

Requirements — specs, decisions, AC sign-off, design artefacts, tolerance numbers.

Environment — staging URLs, credentials, secrets, fixtures, test customer accounts.

Dev / team deliverables — code, fixes, product setup, schema work, ops work that must land before the test work can happen.

Reach out to — named person plus what to ask them.

If a row has multiple owners, the first listed is the primary; the others are escalation paths.

## 1. Cross-cutting prerequisites (apply to every task)

These ten items block multiple tasks. Resolve once, the resolution applies everywhere.

| # | Category | What is required | Primary contact |
| --- | --- | --- | --- |
| X1 | Requirements | PDF fidelity tolerance — numeric pass/fail threshold per editor type (Photo Book, Calendar, Photo Cards, Single Upload, AI, Design Editor). Until agreed, parity diffs are informational, not gating. | Vita Gailuma (PhotoBook PDF format validation, NGE-5384) |
| X2 | Requirements | Pre-launch gate owner — who signs off the launch-tag PR; required GitHub Actions checks and Jenkins monitor green. | Gavin Zamora |
| X3 | Requirements | Cutover UC version tag — which v0.1.x is the launch tag. Without this, A/B fixtures will drift. | Emils Samoilovs |
| X4 | Environment | LambdaTest mobile procurement and the un-comment of the iPhone Safari entry in playwright.config.ts. Today iOS Safari is disabled. | Ram Bharath |
| X5 | Environment | Read-only DB credentials for Configurator DB (UC PostgreSQL 17) and Picturator DB. Required for every DB-layer test. Stored in .env.secrets and CI secret store. | Modris Lauzis (Picturator DB); Emils Samoilovs (Configurator DB) |
| X6 | Environment | Slack channel and tag convention for UC failure pings. Webhook URL provided to GitHub Actions. | DevOps team |
| X7 | Environment | GitHub Actions secrets: LT_USERNAME, LT_ACCESS_KEY, STAGING_AUTH_USER, STAGING_AUTH_PASS, plus the new DB read-only URLs from X5. | DevOps team |
| X8 | Dev / team | Picturator multi-page product setup for UNIVERSAL_CONFIGURATOR product type — Photo Book integrated; Calendar and Photo Cards pending integration (Modris 2026-05-05). Modris 2026-05-05: only Photo Book integrated today. CSVs delivered (products_uc.csv, products_uc_format_links.csv, products_uc_printmaterial_links.csv). Phasing per Emils: Photo Book first, Calendar + Photo Cards post-Photobook VWO. | Modris Lauzis |
| X9 | Dev / team | Engraving configurator file-format spec — required to author engraving SKU coverage. | Chris Rüdel |
| X10 | Dev / team | Cleanup-clock injection mechanism for testing the 45 / 90 day expiry deterministically (Config Editor override or clock-mock endpoint). | Modris Lauzis |

## 2. Parent task — 869d2dr9m — [QA] UC vs Legacy A/B Testing — Strategy and Delivery

### Requirements

| What is required | Reach out to |
| --- | --- |
| Programme-level commitment that the A/B suite is on the May 11, 2026 launch gate. | Gavin Zamora |
| Signed-off cutover-readiness owner and decision criteria. | Gavin Zamora; Jarek Prorok |
| Capacity allocation: ~70 days of QA-engineer effort, plus stabilisation budget for the 49.4 % baseline. | Ram Bharath; QA line management |

### Environment

| What is required | Reach out to |
| --- | --- |
| GitHub repo write access on core-shops-automation-testing for everyone contributing. | DevOps team / GitHub picanova org admin |
| ClickUp space tag list extended (optional) so additional tags (qa-required, automation, ab-testing, framework, per-editor tags) become applicable. | Workspace admin (likely Gavin Zamora or operations) |

### Dev / team deliverables

| What is required | Reach out to |
| --- | --- |
| The four signed-off documents attached on this parent task. | Ram Bharath |
| Confirmed Service custom-field options (Universal Configurator, Automation, QA-Automation-Testing, API) — already in use, no change needed. | — |

## 3. Track 1 — QA Task — Framework and Infrastructure

### 3.1 Sub-parent 869d2drq2 (NGE-6458)

#### Requirements

| What is required | Reach out to |
| --- | --- |
| Sequencing decision: Subtask 1 → 2 → 3 in delivery order. | Ram Bharath |
| Architectural review of the framework structures (POM, typed DTOs, service classes, builder pattern, repository pattern) before any subtask starts coding. | Ram Bharath; existing core-shops-automation-testing framework maintainers |

#### Environment

| What is required | Reach out to |
| --- | --- |
| Repository commit access for engineers picking up subtasks 1, 2, 3. | DevOps / GitHub picanova org admin |

#### Dev / team deliverables

| What is required | Reach out to |
| --- | --- |
| Allocation of one engineer per subtask (or one engineer doing all three sequentially). | Ram Bharath |

### 3.2 Subtask 1 — 869d2dtj7 (NGE-6460) — Scaffold UC + ORWO + multi-shop architecture

#### Requirements

| What is required | Reach out to |
| --- | --- |
| Confirmed canonical UC editor list (Photo Book, Calendar, Photo Cards, Single Upload, Multi-Image, AI Products, Design Editor, Design Layouts, Generic Product Editor, Multi-Page Product Editor). | Emils Samoilovs |
| UCShopData interface fields (UC-enabled flag, embedded URL pattern, supported editor types). | Emils Samoilovs |
| ORWO-specific selector overrides — the differing keys between ORWO embedded UC and standalone UC. | Emils Samoilovs |

#### Environment

| What is required | Reach out to |
| --- | --- |
| UC_*_URL and ORWO_*_URL values for .env.default, .env.production, .env.staging, .env.testing, .env.secrets. | Emils Samoilovs (UC standalone + embedded URLs); DevOps team for production hosts |
| HTTP Basic Auth values (STAGING_AUTH_USER / STAGING_AUTH_PASS) for ORWO and UC staging hosts. | DevOps team |
| LambdaTest connection works for the new shop entries. | DevOps team |

#### Dev / team deliverables

| What is required | Reach out to |
| --- | --- |
| Dev review of the new lib/shops.ts, pages/UC/*, fixture loader, and the multi-shop pattern. | Existing core-shops-automation-testing framework maintainers |

### 3.3 Subtask 2 — 869d2du7j — API + DB + PDF parity layers

#### Requirements

| What is required | Reach out to |
| --- | --- |
| API surface inventory — confirm the eight services planned (Cart, Project, Pdf, Ai, Upload, Configuration, Webhook, Fonts) cover every UC API call needed by tests. | Emils Samoilovs |
| Decision on Prisma vs raw pg pool for DB layer. | Ram Bharath; core-shops-automation-testing framework maintainers |
| Per-pixel PDF tolerance threshold (cross-cutting item X1). Until agreed, @parity is informational only. | Vita Gailuma; Mihail Otel |

#### Environment

| What is required | Reach out to |
| --- | --- |
| Read-only DB credentials (cross-cutting item X5). | Modris Lauzis (Picturator); Emils Samoilovs (Configurator); DevOps team (CI secret store) |
| Swagger / OpenAPI URL: https://api.tcg-configurator.picanova.de/api/docs/. Confirm reachable from CI. | Emils Samoilovs |
| Reference PDFs per editor type (Photo Book, Calendar, Photo Cards, Single Upload, AI, Design Editor, Design Layouts) captured from a known-good A run. | Mihail Otel; Vita Gailuma |
| pdfjs-dist and pixelmatch package licences acceptable for inclusion. | DevOps / OSS-policy owner (Gavin Zamora if no dedicated owner) |

#### Dev / team deliverables

| What is required | Reach out to |
| --- | --- |
| Picturator backend Swagger reference for ShopAPI endpoints. | Modris Lauzis |
| @quarantine tag implementation; sweep-script update to un-comment the existing flaky logic in scripts/lambdatest/test-health-report.ts. | Ram Bharath |

### 3.4 Subtask 3 — 869d2dumh (NGE-6462) — UC CI workflows and reporting

#### Requirements

| What is required | Reach out to |
| --- | --- |
| Decision on which workflow runs on which cadence (per the strategy doc Section 9 cadence table). | Ram Bharath |
| Slack channel name + tag convention. | DevOps team; Gavin Zamora for naming approval |
| Whether UC monitors block deploys on Jenkins or just notify. | DevOps team; Gavin Zamora |

#### Environment

| What is required | Reach out to |
| --- | --- |
| Slack webhook URL (cross-cutting item X6). | DevOps team |
| GitHub Actions secrets (cross-cutting item X7). | DevOps team |
| Jenkins job approval for new npm scripts: test:lambdatest:uc:smoke:production¦staging, test:lambdatest:uc:payment:production. | DevOps team (Jenkins job owner — Core Shops project) |
| LambdaTest plan confirmed at 5 workers (or raised). | DevOps team |
| Allure server / artefact retention policy on GitHub Actions runners. | DevOps team |

#### Dev / team deliverables

| What is required | Reach out to |
| --- | --- |
| Update to the framework README.md documenting how to add a new shop to the workflow shop matrix. | Ram Bharath |

## 4. Track 2 — Automation Testing Task — Feature Coverage

### 4.1 Sub-parent 869d2dry0 (NGE-6459)

Co-assignees: Ram Bharath (QA Automation Lead) and Kanusiya Devi (Sr. SDET).

#### Requirements

| What is required | Reach out to |
| --- | --- |
| Path decision per subtask (TestOps-fed vs direct authoring). | Ram Bharath; Kanusiya Devi |
| TestOps tool QA-trigger status configured for the NGE space. | Ram Bharath (operates the local TestOps instance) |
| Definition of "approved CSV" — who signs off. | Ram Bharath; Mihail Otel |

#### Environment

| What is required | Reach out to |
| --- | --- |
| Subtasks 1, 2, 3 closed (otherwise no tests can run). | Ram Bharath |

#### Dev / team deliverables

| What is required | Reach out to |
| --- | --- |
| Per-editor reference CSV folder (test-cases/uc/<editor>/) structure agreed for record-keeping. | Ram Bharath |

### 4.2 Subtask 4 — 869d2dvqm (NGE-6463) — Photo Book A/B

#### Requirements

| What is required | Reach out to |
| --- | --- |
| Confirmation of the 18 cutover SKUs across 4 bindings — that they are the final list and pricing is correct. | Emils Samoilovs |
| PIM pricing defects resolved or scoped out: Hardcover Premium-Layflat landscape too high; Softcover Premium-Layflat eligibility leaks across size switch; Wire-O Portrait Small wrong; Saddle-Stitch Small wrong in both orientations. | Emils Samoilovs (coordinator); Jarek Prorok / Daria Solodkova (PIM) |
| Photobook upload-limit defect fix status confirmed. | Emils Samoilovs; Mihail Otel |
| 22 captured QA decisions from NGE-5986 thread accepted as final spec. | Mihail Otel; Michal Hlavaty (UX); Emils Samoilovs |

#### Environment

| What is required | Reach out to |
| --- | --- |
| https://testing-my-picture-co-uk.picanova.de/uc-photobook/ reachable with HTTP Basic Auth. | Emils Samoilovs; DevOps |
| https://app.tcg-configurator.picanova.de/photobooks standalone URL reachable. | Emils Samoilovs |
| Picturator orderview hosts (?id=45733322¦45734272¦45734650¦45734674) reachable. | Modris Lauzis |
| Adyen sandbox card matrix in place. | DevOps; finance / Adyen integration owner |
| Image fixture set in test-data/uc/_default/ (EXIF, HEIC, > 2 MB, sub-2 MB skip, > 20 MB rejection). | Ram Bharath (curate) |

#### Dev / team deliverables

| What is required | Reach out to |
| --- | --- |
| 18 cutover SKUs configured in Picturator (cross-cutting item X8). | Modris Lauzis |
| Photobook editor at v0.1.5 or later with the UX overhaul live. | Emils Samoilovs |
| QA review capacity for ≥ 40 TCs. | Mihail Otel; Inga Brikmane; Kanusiya Devi |

### 4.3 Subtask 5 — 869d2dw3k (NGE-6464) — Calendar A/B

#### Requirements

| What is required | Reach out to |
| --- | --- |
| Final confirmation of all 22 calendar variants in scope for cutover. | Emils Samoilovs |
| Calendar UX overhaul (NGE-6276) shipped or scoped. Currently to do. | Emils Samoilovs; Michal Hlavaty (UX delivery — config-design-system-v5_23.html.zip and calendar-screen-prototype.zip) |
| Three font presets confirmed: Modern (Outfit Medium), Minimal (Quicksand Light), Playful (Lobster Two Bold). Font files in place. | Emils Samoilovs; Michal Hlavaty |
| Custom calendar entry / event UX flow finalised. | Michal Hlavaty |

#### Environment

| What is required | Reach out to |
| --- | --- |
| {shop}/uc-calendar.jsf embedded URL reachable per shop. | Emils Samoilovs |
| Standalone URL https://app.tcg-configurator.picanova.de/calendars reachable. | Emils Samoilovs |
| Reference projects per dynamic-template type captured. | Emils Samoilovs; Mihail Otel |

#### Dev / team deliverables

| What is required | Reach out to |
| --- | --- |
| Picturator multi-page product setup for calendars (cross-cutting item X8). | Modris Lauzis |
| Calendar Editor (NGE-4061) verified at production status; layer-ID mismatch detection thoroughly tested. | Emils Samoilovs |

### 4.4 Subtask 6 — 869d2dwbe — Photo Cards A/B

#### Requirements

| What is required | Reach out to |
| --- | --- |
| Final card type list confirmed: Postcard (12, 2 sides), Greeting (10, 2 sides), Folded Long (10, 4 sides), Folded Short (10, 4 sides). | Emils Samoilovs |
| Folded card fold-line visualisation — implementation status. | Emils Samoilovs |
| ORWO PDF print specifications per card type (trimbox, 3 mm bleed, 5 mm safe area). | Vita Gailuma; ORWO production / Wolfen team |

#### Environment

| What is required | Reach out to |
| --- | --- |
| {shop}/uc-photocard.jsf embedded URL reachable per shop. | Emils Samoilovs |
| Reference PDFs per card type captured. | Mihail Otel; Vita Gailuma |

#### Dev / team deliverables

| What is required | Reach out to |
| --- | --- |
| Picturator multi-page product setup for cards (cross-cutting item X8). | Modris Lauzis |
| All 4 card types end-to-end tested with PDF generation (open issue per NGE-4062). | Emils Samoilovs |
| Phase 6 schema alignment (NGE-6437) holds. | Daria Solodkova; Jarek Prorok |

### 4.5 Subtask 7 — 869d2dwxh — Single Upload + Generic Product Editor A/B

#### Requirements

| What is required | Reach out to |
| --- | --- |
| Confirmation of legacy React Configurator behaviour for ORWO Single Upload (Maxim's track). | Maxim (React Single Configurator owner — reach via UC programme channel) |
| 50+ products list confirmed against current Picanova catalog. | Dāvis Ābols |
| PDF blur metadata round-trip behaviour expected per fixture (radial / linear / gaussian). | Dāvis Ābols |
| Generic Product Editor allowCustomerEdit flag behaviour confirmed; admin view via ?adminView=true. | Chris Rüdel |

#### Environment

| What is required | Reach out to |
| --- | --- |
| Legacy React Configurator staging URL per shop. | Maxim; Emils Samoilovs |
| https://app.tcg-configurator.picanova.de/editor/single-upload reachable. | Emils Samoilovs |
| https://app.tcg-configurator.picanova.de/editor/product reachable; admin view access. | Chris Rüdel |
| AI background generator endpoint accessible (used by Single Upload). | Adela Bercaru; Antonio Dalmau |

#### Dev / team deliverables

| What is required | Reach out to |
| --- | --- |
| Single Upload sub-tickets (NGE-4039 to NGE-4043) closed or staged. | Dāvis Ābols |
| Generic Product Editor (NGE-4079) at v0.1.5 with multi-page Product Editor available. | Chris Rüdel |
| S3 persistence policy for Product Editor uploads (/uploads/assets/product-editors/) confirmed. | Chris Rüdel; Modris Lauzis |

### 4.6 Subtask 8 — 869d2dx4b — Multi-Image + Multi-Page Product Editor A/B

#### Requirements

| What is required | Reach out to |
| --- | --- |
| Confirmation of two modes — standard (per-photo) and multiImage (shared) — and the cart-line-breakdown rules per mode. | Aleksis Plāts |
| MixPix border-pair grouping behaviour expected output (<frame> + Border label). | Aleksis Plāts |
| Multi-Page Product Editor (postcards / folded cards) — per-page Tag pools, per-format background rotation, multi-page checkout (one JPEG per page). | Chris Rüdel |
| Bundle discount tier logic (if any). | Aleksis Plāts; Picanova business / pricing owner |

#### Environment

| What is required | Reach out to |
| --- | --- |
| {shop}/uc-multi-image.jsf reachable. | Emils Samoilovs; Aleksis Plāts |
| https://testing-my-picture-co-uk.picanova.de/uc-multi-image/ reachable. | Aleksis Plāts |
| Multi-Page Product Editor staging URL. | Chris Rüdel |
| 11+ format SKUs for bulk photo prints confirmed. | Aleksis Plāts |

#### Dev / team deliverables

| What is required | Reach out to |
| --- | --- |
| Multi-Image sub-tickets (NGE-4044 to NGE-4048) closed. | Aleksis Plāts |
| Cart API behaviour difference between modes verified at Picturator side. | Modris Lauzis |
| Multi-page checkout endpoint that uploads one JPEG per page. | Modris Lauzis (Picturator); Chris Rüdel (UC frontend) |

### 4.7 Subtask 9 — 869d2dxf3 (NGE-6468) — AI Products A/B (6 legacy editors → 1 UC)

#### Requirements

| What is required | Reach out to |
| --- | --- |
| Confirmed mapping: 6 legacy JSF editors → UC workflows (pet_portrait_*, couple_portrait_*, family_portrait_*, human_costume_aio_*, group_portrait_*_faces, txt2img). | Adela Bercaru |
| AI request payload schema (engine, model, settings, response_request) confirmed for every workflow. | Adela Bercaru |
| Engraving configurator file-format spec (cross-cutting item X9). | Chris Rüdel |
| Force Engraving Colors flag rules: preserve #FBBA00, map all other colours to black; raster images and user uploads untouched. | Chris Rüdel |
| Generation timeout budgets per workflow. | Adela Bercaru |

#### Environment

| What is required | Reach out to |
| --- | --- |
| 6 legacy JSF editor staging URLs (/pet-portrait/, /couple-portrait/, /familien-portrat/, /adels-tasse/, /xmas-costume-ornament/, /group-portrait/). | Adela Bercaru; Maxim / Picanova legacy frontend team |
| https://app.tcg-configurator.picanova.de/editor/ai reachable. | Adela Bercaru; Emils Samoilovs |
| https://testing-my-picture-co-uk.picanova.de/uc-ai/ reachable (embedded). | Adela Bercaru |
| AI service availability and queue capacity (POST /api/ai/generate-image, Ideogram V2). | Antonio Dalmau; Adela Bercaru |
| Admin toggle for Force Engraving Colors flag. | Chris Rüdel |

#### Dev / team deliverables

| What is required | Reach out to |
| --- | --- |
| AI Products sub-tickets (NGE-4049 to NGE-4053) closed or staged. | Adela Bercaru |
| Engraving SKU products configured in Picturator. | Modris Lauzis |
| Engraving file-format spec delivered (cross-cutting item X9). | Chris Rüdel |
| tcgpt.picanova.com direct AI endpoints reachable from CI. | Antonio Dalmau |

### 4.8 Subtask 10 — 869d2dy1g (NGE-6469) — Design Editor + Design Layouts A/B

#### Requirements

| What is required | Reach out to |
| --- | --- |
| Final list of 21 Citymap themes confirmed; reference cartography per theme. | Chris Rüdel |
| 4 Starmap layout presets confirmed (Classic, Modern, Minimal, Clean) with reference renders. | Chris Rüdel |
| Typography 4 font slots admin behaviour (titleYFraction, titleLineHeight). | Chris Rüdel |
| Per-input text caps decided (titleMaxLineChars, inputMaxChars). | Chris Rüdel |
| Design Layouts test categories (e.g. bibi-tina) confirmed available. | Chris Rüdel |

#### Environment

| What is required | Reach out to |
| --- | --- |
| https://app.tcg-configurator.picanova.de/editor/design?subtype=starmap¦citymap¦typo reachable (verified live 2026-04-22). | Chris Rüdel |
| Embedded {shop}/uc-design.jsf?subtype=... and {shop}/uc-design-layouts.jsf reachable. | Chris Rüdel; Emils Samoilovs |
| MapLibre GL self-hosted tiles at maps.picanova.com/world-v1.pmtiles reachable from CI runners. | DevOps; Chris Rüdel |
| Reference PDFs / images per theme + layout captured. | Chris Rüdel; Mihail Otel |
| iOS Safari and LambdaTest mobile (cross-cutting item X4). | Ram Bharath |

#### Dev / team deliverables

| What is required | Reach out to |
| --- | --- |
| Design Editor sub-tickets (NGE-4054 to NGE-4058) at production. | Chris Rüdel |
| Design Layouts release manager publish workflow stable (NGE-4079). | Chris Rüdel |
| iOS canvas pixel-budget caps verified (Starmap DPR ≤ 2, renderBleed capped). | Chris Rüdel |

### 4.9 Subtask 11 — 869d2dypc — Embed bridge + Save & Load + Cart payload contract

#### Requirements

| What is required | Reach out to |
| --- | --- |
| Final embed bridge event catalogue locked (10 outgoing + 6 incoming events) — no further changes during the test-authoring window. | Emils Samoilovs |
| Save & Load 8-item checklist accepted as final spec. | Emils Samoilovs (NGE-6313 owner); Modris Lauzis |
| Cart payload contract finalised (no images[] array). | Emils Samoilovs; Modris Lauzis |
| Webhook endpoints POST /api/webhooks/project/saved and .../ordered accepted as final. | Modris Lauzis; Emils Samoilovs |
| Picturator backend webhook vs polling decision (Section 7.1 of Universal Configurator — Requirements) — currently webhook implemented; polling alternative scoped out. | Modris Lauzis |

#### Environment

| What is required | Reach out to |
| --- | --- |
| Read-only DB credentials (cross-cutting item X5). | Modris Lauzis; Emils Samoilovs; DevOps |
| Picturator ShopAPI Swagger access at https://shop-api-testing.picanova.net/public/doc/swagger-ui/.... | Modris Lauzis |
| Webhook API keys for POST /api/webhooks/pdf/generate and project lifecycle webhooks. | Modris Lauzis; DevOps (CI secrets) |
| Test customer account configured for ORWO with logged-in and guest scenarios. | Emils Samoilovs |
| JSF parent template _default/uc-photobook.xhtml deployed with login modal + postMessage handlers (NGE-6313 changes). | Emils Samoilovs |

#### Dev / team deliverables

| What is required | Reach out to |
| --- | --- |
| Cleanup-clock injection mechanism (cross-cutting item X10). | Modris Lauzis |
| UC backend proxy routes: existing POST /api/shop/project plus the missing GET (list), PATCH, DELETE proxies. | Emils Samoilovs |
| 45 / 90 day cleanup background process verified configurable via Config Editor. | Modris Lauzis |
| Resolve correct Picturator productId for all editor types in Save & Load (NGE-6313 §4). | Emils Samoilovs |

### 4.10 Subtask 12 — 869d2dyzm (NGE-6471) — PDF parity + Gallery + Admin Panel

#### Requirements

| What is required | Reach out to |
| --- | --- |
| PDF fidelity tolerance per editor type (cross-cutting item X1). | Vita Gailuma; Mihail Otel |
| Backend ImageAnalyzer DPI / DPCM mismatch (NGE-5651) — open bug; expected as a regression test. Decide if it ships unfixed (test surfaces it) or fixed first. | Modris Lauzis (assignee on NGE-5651) |
| QR Mobile Transfer flow — final UX confirmed (real-time polling cadence, session expiry behaviour). | Mihail Otel; Petru Duhlicher |
| 21 Citymap themes parity coverage agreed (sample subset is sufficient or full coverage required). | Chris Rüdel; Vita Gailuma |
| Cross-shop ORWO routing fix (v0.1.5) — verified in production. | Emils Samoilovs |

#### Environment

| What is required | Reach out to |
| --- | --- |
| Admin panel test credentials (admin@tcgroup.com / admin123). | Emils Samoilovs |
| https://admin.tcg-configurator.picanova.de reachable. | Emils Samoilovs |
| Picturator Admin "External Data" / "Universal Configurator Data" tab accessible. | Modris Lauzis |
| QR Mobile Transfer requires a phone in the same network for the multi-context test (LambdaTest mobile post procurement, item X4). | Ram Bharath |
| Adobe RGB / Display P3 / ProPhoto reference image fixtures for ICC profile testing. | Vita Gailuma |
| ORWO test customer account provisioned with cart access. | Emils Samoilovs |

#### Dev / team deliverables

| What is required | Reach out to |
| --- | --- |
| ImageAnalyzer DPI / DPCM bug fix or scope-out decision. | Modris Lauzis |
| ICC profile handling at PDF render time (sRGB conversion + embed). | Mihail Otel; Modris Lauzis |
| "Universal Configurator Data" tab populated with configurationId, status, job ID, generation duration on Picturator side. | Modris Lauzis |
| Admin Panel CRUD flows stable (NGE-4072 released; verify all 12 modules). | Emils Samoilovs |

## 5. Quick contact roster

| Person | Domain | Reach out for |
| --- | --- | --- |
| Gavin Zamora | Programme owner | Gate ownership, headcount, cross-team escalation, channel naming. |
| Jarek Prorok | Programme architecture | Architectural decisions, PIM / Picturator / UC coordination, cutover gate. |
| Emils Samoilovs | UC tech lead | UC URLs, cutover SKUs, embed bridge, photobook, calendar, multi-page editors, infrastructure, Configurator DB. |
| Modris Lauzis | Picturator backend | DB credentials (Picturator), save/load endpoints, PDF orchestration, multi-page product setup, webhooks, cleanup clock, ImageAnalyzer bug, "External Data" tab. |
| Chris Rüdel | Design Editor + engraving + Generic + Multi-Page Product Editor | Starmap, Citymap, Typography, Design Layouts, engraving file-format spec, Force Engraving Colors flag. |
| Adela Bercaru | AI Products | 6 legacy editor mapping, AI workflows, txt2img / img2img, AI request payload. |
| Dāvis Ābols | Single Upload | 50+ products, PDF blur pipeline. |
| Aleksis Plāts | Multi-Image | Multi-image editor modes, MixPix border pairs. |
| Mihail Otel | Design Editor QA + Photobook QA | Design editor sign-off, photobook QA, reference PDFs. |
| Michal Hlavaty | UX | Calendar UX overhaul, design system zips, font moods. |
| Vita Gailuma | Print-ready PDF | PhotoBook PDF format validation (NGE-5384), tolerance decisions, ICC profile fixtures. |
| Daria Solodkova | OMS / Phase 6 | Calendar + photocard schema alignment, OMS validations. |
| Antonio Dalmau | AI infra | AI service availability, Universal Style Transfer, AI queue capacity. |
| Maxim | React Configurator | Legacy Single Upload behaviour for ORWO. |
| Timo Hindrichs | Service owner (NGE-2032) | Cross-platform Shopify integration, Shopify Gadget. |
| Petru Duhlicher | Photobook layers | Photobook layer / canvas implementation details. |
| Inga Brikmane / Kanusiya Devi / Cobzac Mihaela / Liva Andersone | QA pool | Test execution capacity, photobook QA. |
| Ram Bharath | QA Automation Lead | LambdaTest mobile procurement, iOS Safari activation, framework scaffold, ClickUp coordination. |
| Kanusiya Devi | Sr. SDET | Co-assignee on the Automation Testing Task track — feature A/B coverage delivery, TestOps review, framework usage. |
| DevOps team | DevOps | LambdaTest desktop plan, GitHub Actions secrets, Jenkins jobs, Slack webhook, repo permissions, ICC reference fixtures, MapLibre tile reachability. |
| Workspace admin | ClickUp ops | Space tag list extension. |
| ORWO production team / Wolfen | Production | PDF print specifications per product, fulfilment routing. |
| Pricing / business owner | PIM | Cutover SKU pricing, bundle discount tiers. |

## 6. Critical-path summary

The shortest path to "everything ready":

Cross-cutting items X4, X5, X6, X7 (DevOps procurement and credentials) — block almost everything.

Cross-cutting item X8 (Picturator multi-page product setup) — blocks Subtasks 5, 6, 7 (Photo Cards), 8.

Cross-cutting item X1 (PDF fidelity tolerance) — gates Subtask 12 acceptance.

Cross-cutting item X9 (engraving spec) — gates engraving coverage in Subtask 9.

Cross-cutting item X10 (cleanup-clock injection) — gates Subtask 11 DB cleanup tests.

Resolving these five clears the way for the framework subtasks 1–3 to deliver and for the feature subtasks 4–12 to start authoring TCs in parallel.

## 7. Document maintenance

Refresh weekly until cutover, then per UC release tag.

Source documents:

Universal Configurator — Requirements.

Universal Configurator — A/B Automation Testing Strategy.

Universal Configurator — A/B Automation ClickUp Task Pack.